# REQUEST FOR PROPOSAL (RFP)

## Accessible Platform for Persons with Disabilities

Document Version: 1.0

Date: 13th October, 2025

Prepared by: Procurement Office

Approved by: Simon

## 1. PROJECT OVERVIEW

### 1.1 Background

Our organization is looking to partner with an experienced consultant to build and launch a user-friendly digital platform. This tool will help people with disabilities sign up for, join, and participate in live events and stay informed about current affairs. It needs to work well for everyone, regardless of their type of disability (whether physical or otherwise) and perform reliably even in remote parts of Africa where internet access can be spotty or unreliable.

### 1.2 Project Objectives

- Build an easy-to-use online space where people with disabilities can find and join events, plus get reliable information.

- Allow safe, direct communication between users.

- Meet top standards for accessibility to support those with visual, hearing, movement, or cognitive challenges.

- Work offline by default, so it functions in areas with weak connections.

- Design it to last and expand as more people use it.

### 1.3 Target Users

- People with visual impairments, including blindness or low vision.

- People with hearing loss, such as those who are deaf or hard of hearing.

- Individuals facing motor challenges, like limited mobility.

- Those with cognitive issues, including learning or memory difficulties.

- Caregivers and support staff.

- Event hosts and content creators.

## 2. FUNCTIONAL REQUIREMENTS

### 2.1 User Registration and Authentication (FR-001)

Priority: Critical

- FR-001.1 The system must offer a straightforward registration process that works seamlessly with screen readers.

- FR-001.2 During signup, gather details on each user's specific accessibility needs.

- FR-001.3 Use email and password login, with checks for strong passwords.

- FR-001.4 Include a simple way to reset forgotten passwords.

- FR-001.5 Let users set up and update profiles with options to tweak accessibility preferences.

- FR-001.6 Allow edits to profile info like name, short bio, location, and support requirements.

- FR-001.7 Check all inputs and show helpful error messages that are easy to understand.

Acceptance Criteria:

- Over 95% of users with assistive tools should complete registration without issues.

- Errors must be clearly read out by screen readers.

- Password resets should take no more than 5 minutes.

### 2.2 Event Discovery and Management (FR-002)

Priority: Critical

- FR-002.1 Show a list of upcoming events, including full details like title, date, time, venue, overview, and built-in accessibility options.

- FR-002.2 Add smart search tools for keywords, dates, places, or event types.

- FR-002.3 Let users filter events based on features like sign language, captions, ramps, audio guides, or braille options.

- FR-002.4 Make it simple to sign up for events and get instant confirmation.

- FR-002.5 Keep a personal area for viewing signed-up events.

- FR-002.6 Users can cancel spots anytime.

- FR-002.7 Store event info locally so it's available without internet.

- FR-002.8 Clearly mark what accessibility tools each event offers.

Acceptance Criteria:

- Searches should pull up results in under 2 seconds.

- Filters update the list in 1 second or less.

- Confirmations appear within 3 seconds.

- Offline access to events lasts at least a week.

### 2.3 Secure Messaging System (FR-003)

Priority: High

- FR-003.1 Enable direct chats between signed-up users.

- FR-003.2 Show a list of chats, highlighting any unread ones.

- FR-003.3 Send messages instantly when connected.

- FR-003.4 Hold onto messages if offline and send them later.

- FR-003.5 Let users see if a message is encrypted.

- FR-003.6 Add timestamps to every message.

- FR-003.7 Make all chat features work fully with just a keyboard.

- FR-003.8 Alert screen reader users to new messages right away.

- FR-003.9 Offer optional sound alerts for incoming messages.

Acceptance Criteria:

- Online messages arrive in 5 seconds.

- Offline ones send as soon as you're back online.

- Everything in chats works with keyboard alone.

- Screen readers notify users of new messages in 2 seconds.

### 2.4 Current Affairs Section (FR-004)

Priority: High

- FR-004.1 Feature articles on topics that matter to the disability community.

- FR-004.2 Group them into categories like access rights, health, tech, jobs, learning, or local news.

- FR-004.3 Note any special formats for each piece, such as simplified language, sign language clips, audio reads, or high-contrast views.

- FR-004.4 Allow sorting by category, urgency, or accessibility perks.

- FR-004.5 Users can save favorites to read later without a connection.

- FR-004.6 Include when it was published and how long it takes to read.

- FR-004.7 Keep saved articles ready offline.

- FR-004.8 Highlight time-sensitive stories.

Acceptance Criteria:

- Online articles open in 3 seconds.

- Saved ones stay available offline forever.

- Filters refresh in 1 second.

- Important pieces stand out for everyone, including screen reader users.

### 2.5 Offline Functionality (FR-005)

Priority: Critical

- FR-005.1 Show a clear sign of whether you're online or not.

- FR-005.2 Save user info right on the device.

- FR-005.3 Line up actions like sending messages or signing up when disconnected.

- FR-005.4 Sync everything once you're back online.

- FR-005.5 Alert users to any waiting updates.

- FR-005.6 Let people browse and view saved content fully offline.

- FR-005.7 Have backup pages for every section when offline.

- FR-005.8 Use a service worker to cache files smartly.

Acceptance Criteria:

- Main features load in 2 seconds offline.

- Sync finishes in 30 seconds when connected.

- Nothing gets lost during outages.

- Users always know their connection status.

### 2.6 Accessibility Features (FR-006)

Priority: Critical

- FR-006.1 Offer theme choices like light, dark, or high contrast.

- FR-006.2 Adjust text sizes in steps: 100%, 125%, 150%, 175%, or 200%.

- FR-006.3 Respect settings for less animation.

- FR-006.4 Add quick links to skip to main content on every page.

- FR-006.5 Ensure everything works with keyboard navigation.

- FR-006.6 Label all clickable items properly for screen readers.

- FR-006.7 Announce updates to the page as they happen.

- FR-006.8 Keep the focus clear as you move around.

- FR-006.9 Make focus highlights easy to see.

- FR-006.10 Handle zooming up to 400% smoothly.

Acceptance Criteria:

- Pass WCAG 2.1 AA checks through tools and hands-on tests.

- All features reachable by keyboard only.

- Works with JAWS, NVDA, VoiceOver, and others.

- Changes like themes apply right away.

## 3. NON-FUNCTIONAL REQUIREMENTS

### 3.1 Performance (NFR-001)

Priority: Critical

- NFR-001.1 Pages load in 3 seconds max on 3G.

- NFR-001.2 The app becomes interactive in 5 seconds on 3G.

- NFR-001.3 It should run on slow 2G speeds (50 kbps).

- NFR-001.4 Keep the compressed app under 500KB.

- NFR-001.5 Optimize images and load them as needed.

- NFR-001.6 Aim for a Lighthouse performance score above 85.

### 3.2 Accessibility (NFR-002)

Priority: Critical

- NFR-002.1 Follow WCAG 2.1 AA guidelines fully.

- NFR-002.2 Hit AAA where it makes sense.

- NFR-002.3 Ensure text contrast is at least 4.5:1 for regular text, 3:1 for bigger.

- NFR-002.4 Work with key screen readers like JAWS, NVDA, VoiceOver, and TalkBack.

- NFR-002.5 Stay functional when zoomed to 400%.

- NFR-002.6 Get a Lighthouse accessibility score over 95.

### 3.3 Usability (NFR-003)

Priority: High

- NFR-003.1 Signup takes 5 minutes or less.

- NFR-003.2 Finding and joining an event in 3 clicks.

- NFR-003.3 Keep the design simple for those with cognitive needs.

- NFR-003.4 Errors explain what's wrong and how to fix it.

- NFR-003.5 Add hints right where users might need them.

### 3.4 Compatibility (NFR-004)

Priority: High

- NFR-004.1 Support recent versions of Chrome, Firefox, Safari, and Edge.

- NFR-004.2 Adapt to phones, tablets, and desktops.

- NFR-004.3 Run on Android 8+ and iOS 13+.

- NFR-004.4 Fit screens from 320px to 2560px wide.

### 3.5 Security (NFR-005)

Priority: Critical

- NFR-005.1 All traffic over secure HTTPS with TLS 1.3.

- NFR-005.2 Hash passwords securely (like bcrypt or Argon2).

- NFR-005.3 Block CSRF attacks.

- NFR-005.4 Clean user inputs to stop XSS.

- NFR-005.5 Limit login tries to prevent brute force.

- NFR-005.6 Meet GDPR and local privacy laws.

- NFR-005.7 Encrypt stored data.

### 3.6 Reliability (NFR-006)

Priority: High

- NFR-006.1 Stay up 99.5% of the time, minus scheduled work.

- NFR-006.2 Handle dropped connections smoothly.

- NFR-006.3 Bounce back from glitches without losing info.

- NFR-006.4 Give users useful error info.

### 3.7 Scalability (NFR-007)

Priority: Medium

- NFR-007.1 Handle 10,000 users at once.

- NFR-007.2 Manage up to 100,000 total users.

- NFR-007.3 Most database calls under 100ms.

- NFR-007.4 Build for easy growth by adding servers.

### 3.8 Maintainability (NFR-008)

Priority: Medium

- NFR-008.1 Stick to clean coding standards.

- NFR-008.2 Comment code thoroughly.

- NFR-008.3 Run tests covering over 80% of code.

- NFR-008.4 Use Git for tracking changes.

- NFR-008.5 Include guides for setup and updates.

## 4. SERVICE LEVEL AGREEMENTS (SLAs)

### 4.1 Availability SLA

| Metric | Target | Measurement Period |
| --- | --- | --- |
| System Uptime | 99.5% | Monthly |
| Planned Downtime | <4 hours | Monthly |
| Unplanned Downtime | <2 hours | Monthly |
| Maximum Consecutive Downtime | 1 hour | Per incident |

Penalties:

- 99.0-99.5% uptime: 4% of monthly fee back.

- 98.0-99.0% uptime: 6.5% credit.

- Below 98.0%: 10% credit.

### 4.2 Performance SLA

| Metric | Target | Measurement Period |
| --- | --- | --- |
| Page Load Time (3G) | <3 seconds | 95th percentile, daily |
| API Response Time | <500ms | 95th percentile, daily |
| Time to Interactive | <5 seconds | 95th percentile, daily |
| Database Query Time | <100ms | 95th percentile, daily |

Penalties:

- Over 20% slower: 1% credit.

- Over 50% slower: 5% credit.

### 4.3 Support SLA

| Priority | Response Time | Resolution Time |
| --- | --- | --- |
| Critical (System Down) | 1 hour | 4 hours |
| High (Major Feature Broken) | 4 hours | 24 hours |
| Medium (Minor Issue) | 8 hours | 72 hours |
| Low (Enhancement Request) | 24 hours | 30 days |

Support Channels:

- Email: support@grassrootsdisability.org

- Phone: +254-XXX-XXXX (office hours)

- Emergency: +254-XXX-XXXX (24/7 for urgent problems)

### 4.4 Accessibility SLA

| Metric | Target | Measurement Period |
| --- | --- | --- |
| WCAG 2.1 Level AA Compliance | 100% | Continuous |
| Screen Reader Compatibility | 100% | Continuous |
| Keyboard Navigation | 100% | Continuous |
| Accessibility Audit Score | >95 | Quarterly |

Penalties:

- If not 100% compliant, fix in 48 hours or get 10% credit.

### 4.5 Security SLA

| Metric | Target | Measurement Period |
| --- | --- | --- |
| Security Patch Deployment | <24 hours | Per critical issue |
| Security Audit | Pass | Annually |
| Data Breach Response | <1 hour | Per incident |
| Penetration Testing | Pass | Bi-annually |

## 5. TERMS OF REFERENCE (ToRs)

### 5.1 Consultant Qualifications

Mandatory Requirements:

- At least 5 years building web apps.

- Hands-on work with offline apps or PWAs.

- Show at least 3 past projects like this.

- Proven success in low-speed internet setups.

- Provide 2 solid client references.

Desirable Requirements:

- Built tools specifically for disability groups.

- Familiar with aids like screen readers or switches.

- Worked on projects in Africa dealing with network hurdles.

- Hold certs in inclusive design (IAAP, W3C, etc.).

- Done research directly with disabled users.

- Include a certified accessibility expert (like IAAP CPACC or WAS).

- Track record with accessible designs (WCAG 2.1 AA or better).

### 5.2 Scope of Work

You'll handle:

Phase 1: Discovery and Design (Weeks 1-4)

- Talk to community leaders and stakeholders.

- Gather input from people with different disabilities.

- Outline the tech setup in a clear document.

- Sketch out user-friendly interface designs.

- Map out the full project schedule with checkpoints.

- Share everything with our team for feedback.

Deliverables:

- Research summary from at least 20 diverse participants.

- Tech blueprint.

- Designs for 15+ key screens.

- Plan for meeting accessibility rules.

- Step-by-step timeline.

Phase 2: Development (Weeks 5-16)

- Get the dev setup running with version control.

- Build signup and login.

- Create the event finder and signup tools.

- Add private chat features.

- Put together the news feed.

- Make it work offline.

- Weave in all accessibility tools.

- Check in weekly on progress.

Deliverables:

- Working app covering all core features.

- Clean code with notes.

- Weekly updates.

- Tests covering over 80% of the code.

Phase 3: Testing and Quality Assurance (Weeks 17-20)

- Run auto-checks for accessibility.

- Test hands-on with real tools.

- Get feedback from 30+ disabled users.

- Check for security holes.

- Test speed on different connections.

- Squash big bugs.

- Fine-tune for better performance.

Deliverables:

- Accessibility review confirming WCAG AA.

- User test results.

- Security check summary.

- Speed test data.

- Notes on fixes.

Phase 4: Deployment and Training (Weeks 21-24)

- Launch to live servers.

- Set up tracking tools.

- Train admins in two 4-hour sessions.

- Train support team similarly.

- Write guides and help files.

- Offer support for the first month.

Deliverables:

- Live app.

- Training handouts.

- User guides in easy formats (web, PDF, audio).

- Setup and upkeep docs.

- Wrap-up report on launch support.

### 5.3 Project Timeline

Total Duration: 24 weeks (6 months)

| Phase | Duration | Key Milestones |
| --- | --- | --- |
| Phase 1: Discovery & Design | 4 weeks | Design approval |
| Phase 2: Development | 12 weeks | Feature completion |
| Phase 3: Testing & QA | 4 weeks | UAT sign-off |
| Phase 4: Deployment & Training | 4 weeks | Go-live |

### 5.4 Payment Terms

Total Project Value: [Based on your bid]

Payment Schedule:

- 50% at contract start.

- 10% after Phase 1 approval.

- 20% after Phase 2.

- 10% after Phase 3 and user tests.

- 10% at the end of Phase 4.

Payment Conditions:

- Our team approves each step.

- We pay within 30 days of your invoice.

- Last payment after launch and 30-day check-in.

### 5.5 Intellectual Property Rights

- We own all code, designs, and docs.

- You hand over full rights with final payment.

- You can mention it in your portfolio if we say okay.

- Any open-source parts must use friendly licenses like MIT or Apache 2.0.

### 5.6 Reporting Requirements

Weekly Reports:

- How things are going vs. plan.

- What's done?

- What's next?

- Any hurdles.

- Team time use.

Monthly Reports:

- Quick overview.

- Budget check.

- Timeline tweaks.

- Wins and snags.

- Suggestions.

### 5.7 Quality Assurance

You'll need to:

- Review code with at least two people per change.

- Keep tests at 80%+ coverage.

- Check accessibility every sprint.

- Test across browsers and devices.

- Note all decisions in docs.

- Use solid coding practices.

### 5.8 Risk Management

You'll:

- List out potential issues.

- Plan fixes for big ones.

- Update the list weekly.

- Flag major risks to us fast.

- Have backups for key problems.

### 5.9 Change Management

- Document and get our okay for any tweaks.

- Show how changes affect time, money, or quality.

- Update the plan with approved ones.

- Track changes monthly.

### 5.10 Warranty and Maintenance

Warranty Period: 12 months post-launch.

During this, you'll:

- Fix bugs for free.

- Help via email/phone.

- Apply security fixes.

- Keep uptime as promised.

Post-Warranty Maintenance: Yearly option if we want.

## 6. TECHNICAL SPECIFICATIONS

### 6.1 Technology Stack (Recommended)

Frontend:

- Framework: Next.js 14+ (with React 18+)

- Styling: Tailwind CSS, tuned for accessibility.

- UI Components: shadcn/ui or equivalent accessible kit.

- State Management: React Context or Zustand.

- Offline Storage: IndexedDB or localStorage.

- Service Worker: Workbox or built-in.

Backend:

- Runtime: Node.js 18+ or serverless.

- Database: PostgreSQL, Supabase, etc.

- Authentication: JWT or sessions.

- API: REST or GraphQL.

Infrastructure:

- Hosting: Vercel, Netlify, edge-friendly.

- CDN: Cloudflare.

- Monitoring: Sentry or LogRocket.

- Analytics: Privacy-first like Plausible.

Testing:

- Unit: Jest or Vitest.

- Integration: React Testing Library.

- E2E: Playwright or Cypress.

- Accessibility: axe-core, Pa11y, plus manual.

### 6.2 Data Model (Minimum Required Entities)

Users:

- ID, email, hashed password, name, bio, location.

- Prefs for themes, text size, motion.

- Disability details, tools used.

- Signup date, last login.

Events:

- ID, title, desc, date/time, location.

- Category, host, spots, deadline.

- Accessibility list.

- Created/updated dates.

Event Registrations:

- ID, user ID, event ID.

- Signup date, status.

Messages:

- ID, sender, recipient, text.

- Time, read flag, encryption.

- Send status.

Articles:

- ID, title, body, summary.

- Category, urgency, pub date.

- Accessibility list.

- Author, source.

User Bookmarks:

- ID, user ID, article ID.

- Save date.

### 6.3 Security Requirements

Authentication:

- Strong hashing (bcrypt, Argon2).

- Password rules: 8+ chars, mix of types.

- Lock after 5 bad tries.

- Email resets with expiring links.

Authorization:

- Roles: user, admin, mod.

- Least access needed.

- Auto-logout after 30 idle minutes.

Data Protection:

- Secure connections only.

- Encrypt stored sensitive info.

- Validate and clean inputs.

- Block CSRF, XSS, SQL attacks.

- Limit requests per user.

Privacy:

- Follow GDPR: access, delete, export rights.

- Clear policy and terms.

- Ask before collecting data.

- Collect only what's needed.

- Safe deletion methods.

### 6.4 Monitoring and Analytics

Required Metrics:

- Signups and how many stick around.

- Event views and joins.

- Chat success rates.

- Offline habits.

- Accessibility tool use.

- Speed stats (load, interactive, first paint).

- Errors and feedback.

- User happiness ratings.

Monitoring Tools:

- Performance trackers.

- Bug logs.

- Uptime checks.

- Security watches.

- User insights (privacy-safe).

## 7. CONTRACTUAL TERMS

### 7.1 Contract Duration

- Main work: 6 months.

- Warranty: 12 months.

- Maintenance: Yearly if renewed.

### 7.2 Termination Clauses

- 30 days notice from either side.

- Instant end for big breaches.

- Pay for done work.

- IP ours on full payment.

### 7.3 Confidentiality

- Keep project details secret for 3 years.

- Sign NDA.

- Handle user info carefully.

- Stick to data laws.

### 7.4 Liability and Insurance

- Cover for breaches or incidents.

- Liability limits.

- Force majeure okay.

### 7.5 Dispute Resolution

- Talk it out first (30 days).

- Try mediation.

- Then arbitration.

- Law of Kenya.

## 8. APPENDICES

### Appendix A: Glossary of Terms

- WCAG: Web Content Accessibility Guidelines

- ARIA: Accessible Rich Internet Applications

- PWA: Progressive Web App

- SLA: Service Level Agreement

- UAT: User Acceptance Testing

- TTI: Time to Interactive

- FCP: First Contentful Paint

### Appendix B: Network Conditions for Testing

- 2G: 50 kbps, 300ms delay

- 3G: 400 kbps, 400ms delay

- 4G: 4 Mbps, 100ms delay

- Offline: No connection